## Slide 1: Example using PtxGenerator
GAP Analysis Example

## Slide 2: Centralized treasury management
ID_Iniciativa:
Title:
Responsable de la iniciativa:
The integration of the methodology of prioritizing collections in AD depends on the entity defining a collection methodology.
Formal definition of the SAPs of the consolidated system, indicating the operation to be liquidated in each of them, as well as the processes that will be carried out in each of them.
Objective
Risks
ID_GAPS:
Dependencias:
Tasks
Responsable tarea
Tiempo estimado
Recursos estimados
TOTAL
4p - 8p
MT ORG
Defining the SAP structure
GAP001, GAP002, GAP003
INI001
Priority
Complexity
SAP structure
Definition of the account structure. | MF | 02d - 03d | 1p - 2p
Definition of the transaction to be settled in each of the accounts. | MF | 04d - 05d | 1p - 2p
Definition of the payment map. | MF CSC | 04d - 05d | 1p - 2p
Functional account documentation. | ORG | 10d - 15d | 1p - 2p